Meeting Log

Date: 17/2/20

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attendance: | | | | |
| Iman Hussain | Liam Penn | Juan Carlos | Ernest Akapo | Manjinder Singh |
| ✓ | ✓ | ✓ | ✓ | ✓ |
| Member Updates: | | | | |
| MS and IH have made work on completing written documentation, spreading workload.  LP and JC have started research on BootStrap/ Material React, have also looked at other competing Model frameworks.  EA has been experimenting with Oracle. | | | | |
| Current Meeting Discussion: | | | | |
| MS and IH outline documentation demonstrating minimum viable product, data practices and features. LP and JC point out missing features and discussed sprint 2 deadlines.  LP and JC made a case for using either Bootstrap or Material React, with the team favouring BootStrap due to ease of use and simplicity.  EA presents Oracle database, LP questions compatibility with react, JC suggests researching alternatives. | | | | |
| Future Actions: | | | | |
| JC and LP to decide on best design framework to overhaul design.  MS to move onto UML diagram.  IH to complete risk assessment and take on advice from JC and LP.  EA to remake database in MySQL. | | | | |