Meeting Log

Date: 20/2/20

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attendance: | | | | |
| Iman Hussain | Liam Penn | Juan Carlos | Ernest Akapo | Manjinder Singh |
| ✓ | ✓ | ✓ | ✓ | ✓ |
| Member Updates: | | | | |
| JC and LP decided on bootstrap react.  EA ported database/structure to MySQL.  IH finalised first draft of Risk Assessment.  MS researched how to make UML diagram. | | | | |
| Current Meeting Discussion: | | | | |
| JC and LP present findings on model research. Settle on using Bootstrap React to implement IH’s new design.  MS starts to work on interaction modelling and diagram.  EA took on JC and LP’s advice from previous meeting has started to port database structure over to MySQL in preparation for mating front/backend.  IH presented Risk Assessment, JC pointed out that google had been left out despite app relying on Google integration. | | | | |
| Future Actions: | | | | |
| JC and LP to finish beta design.  IH to finish risk assessment based on feedback from JC, LP and MS.  EA to assist in mating of front/backend. | | | | |