Meeting Log

Date: 3/2/20

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attendance: | | | | |
| Iman Hussain | Liam Penn | Juan Carlos | Ernest Akapo | Manjinder Singh |
| ✓ | ✓ | ✓ | ✓ | ✓ |
| Member Updates: | | | | |
| IH ensures that all members can access and communicate (Basecamp, WhatsApp, GitHub etc).  LP and JC have formed a formal working relationship in development.  EA has researched SQL/NoSQL to determine which would be best.  MS needs to buy laptop charger. | | | | |
| Current Meeting Discussion: | | | | |
| IH and MS start to plan immediate actions design 8 week development plan.  LP and JC start to research and understand JS libraries and how to use them regarding mobile and web-app and mobile friendly interface.  EA starts leads brainstorm on ERD, defining all characters and actors in the development. | | | | |
| Future Actions: | | | | |
| Lock in design requirements (MS, IH).  Research API for calender (LP, JC).  Start to create basic tables for backend (EA). | | | | |