Meeting Log

Date: 6/2/20

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attendance: | | | | |
| Iman Hussain | Liam Penn | Juan Carlos | Ernest Akapo | Manjinder Singh |
| ✓ | ✓ | ✓ | ✓ | ✓ |
| Member Updates: | | | | |
| MS and IH have made progress on user stories and required features.  Research API for calender (LP, JC).  Start to create basic tables for backend (EA). | | | | |
| Current Meeting Discussion: | | | | |
| IH had to assist EA and MS in starting GitHub.  LP and JC presented their findings and want to firmly use React.JS with a webwrapper for multiplatform devices. Bootstrap will be used for the frontend and it was explained (IH had prior knowledge) that it would resize dynamically to provide a congruent user experience. | | | | |
| Future Actions: | | | | |
| EA and MS to present their findings.  LP and JC to produce a very early, pre-alpha mock up.  IH to backdate and complete minutes. | | | | |